PROJECT

UNIFIED

Complete Development Plan

Node.js Microservices · Next.js · MongoDB · AI-Powered Super-App

| Communication | Productivity | File Cloud | Entertainment | AI Assistant |
| --- | --- | --- | --- | --- |

| 7 Phases | 24 Months | 10 Microservices | 45+ DB Tables | Cross-Platform |
| --- | --- | --- | --- | --- |

| Vision | A comprehensive super-app combining communication, productivity, personal cloud, and entertainment with deep AI integration across every feature. |
| --- | --- |
| Architecture | Node.js Microservices backend · Next.js (TypeScript) frontend · MongoDB · Redis · WebSockets · WebRTC |
| Storage | ImageKit (images & video) · Cloudinary (optimization & delivery) · Local MinIO for dev |
| Mobile (Future) | Flutter (iOS + Android) — Phase 7 |
| Desktop (Future) | Tauri + Rust — Phase 7 |
| Timeline | Month 1–3: Foundation → Month 4–6: Comms → Month 7–9: Productivity → Month 10–12: Content → Month 13–15: AI/Shopping → Month 16–18: DevTools → Month 19–24: Mobile/Desktop/Launch |

# 1. System Architecture

## 1.1 Microservices Overview

The backend is decomposed into 10 independently deployable Node.js microservices, each owning its database collections and communicating via REST and an internal message broker (Redis Pub/Sub or RabbitMQ).

| Auth Service Port: 3001 | Handles all authentication: registration, login, OAuth, 2FA, session management, token rotation, email/SMS verification. Tech: Node.js, Express, JWT, bcrypt, Redis DB Tables: users, sessions, user_devices |
| --- | --- |

| User Service Port: 3002 | User profiles, preferences, follow/block relationships, user search, avatar management via ImageKit. Tech: Node.js, Express, MongoDB DB Tables: users, user_follows, user_blocks, notification_settings |
| --- | --- |

| File Service Port: 3003 | Full file system: upload, download, folders, sharing, tags, thumbnails, versioning, quota management. Tech: Node.js, Express, Multer, ImageKit SDK, Cloudinary SDK DB Tables: files, folders, file_shares, file_tags, file_tag_mappings |
| --- | --- |

| Messaging Service Port: 3004 | Real-time messaging (1:1 and group), reactions, read receipts, typing indicators, message history, attachments. Tech: Node.js, Socket.io, Redis Adapter, MongoDB DB Tables: conversations, conversation_participants, messages, message_reactions, message_read_receipts, attachments |
| --- | --- |

| Call Service Port: 3005 | Voice and video calls (1:1 and group up to 8), screen sharing, call recording to Cloudinary. Tech: Node.js, WebRTC, TURN/STUN (Coturn), MediaSoup DB Tables: calls, call_participants |
| --- | --- |

| Productivity Service Port: 3006 | Tasks (CRUD, recurrence, dependencies, subtasks), calendar events, time tracking (Pomodoro), notes, notebooks, version history. Tech: Node.js, Express, MongoDB DB Tables: tasks, task_categories, task_assignees, task_dependencies, calendar_events, event_participants, notes, notebooks, note_versions, note_collaborators, note_templates, time_entries, pomodoro_sessions, focus_goals |
| --- | --- |

| Feed Service Port: 3007 | Media posts, stories (24h expiry), likes, comments, hashtags, follows-based feed algorithm, content moderation. Tech: Node.js, Express, MongoDB, Redis (feed cache) DB Tables: posts, post_media, post_likes, comments, comment_likes, stories, story_views, hashtags, post_hashtags |
| --- | --- |

| Shopping Service Port: 3008 | Product catalog, price scraping across retailers, price history, wishlists, price drop alerts, affiliate link generation. Tech: Node.js, Express, Puppeteer, Cheerio, MongoDB DB Tables: products, product_prices, price_history, user_wishlists, wishlist_items, price_alerts |
| --- | --- |

| AI Service Port: 3009 | AI assistant chat, context memory, user preference learning, cross-app AI features (summarize, rewrite, smart schedule, translate). Tech: Node.js, OpenAI SDK, LangChain, Redis (context cache) DB Tables: ai_conversations, ai_messages, ai_memory, ai_suggestions |
| --- | --- |

| Notification Service Port: 3010 | Unified notification delivery: push (mobile), in-app (websocket), email. Respects quiet hours and user preferences. Tech: Node.js, FCM, APNS, SendGrid, Socket.io DB Tables: notifications, notification_settings, user_activities, feature_usage |
| --- | --- |

## 1.2 Infrastructure Components

| API Gateway | Kong or AWS API Gateway — routes requests to microservices, handles rate limiting, auth token validation |
| --- | --- |
| Service Discovery | Consul or Kubernetes Service DNS — services register and discover each other |
| Message Broker | Redis Pub/Sub (simple events) + RabbitMQ (async job queues e.g. email, scraping) |
| Cache Layer | Redis — sessions, feed cache, presence/online status, rate limiting counters |
| File Storage | ImageKit (primary for images/video) + Cloudinary (optimization/delivery CDN) |
| Database | MongoDB Atlas — separate database per microservice (database-per-service pattern) |
| Search | MongoDB Atlas Search (full-text) or Elasticsearch for advanced search across services |
| CI/CD | GitHub Actions — lint, test, build Docker images, deploy to Kubernetes |
| Monitoring | Prometheus + Grafana (metrics), ELK Stack (logs), Sentry (errors), Jaeger (distributed tracing) |
| Container Orch. | Kubernetes (production) + Docker Compose (local development) |

# 2. Development Phases & Tasks

PHASE 1 · Months 1–3 Foundation & Core Infrastructure

## 2.1 Project Setup

### Backend Infrastructure Setup

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Initialize monorepo (Nx or Turborepo) with shared TypeScript configs | High | All Services | DevOps |
| 2 | Configure ESLint, Prettier, Husky pre-commit hooks | High | All Services | DevOps |
| 3 | Setup Docker Compose for local development (all services + MongoDB + Redis) | High | All Services | DevOps |
| 4 | Setup GitHub Actions CI pipeline (lint, test, build) | High | All Services | DevOps |
| 5 | Create shared utilities package (error handling, logging, validators) | High | All Services | Backend |
| 6 | Configure API Gateway (Kong) with service routing rules | High | All Services | DevOps |
| 7 | Setup MongoDB Atlas clusters (one DB per microservice) | High | All Services | DevOps |
| 8 | Setup Redis cluster (sessions, cache, pub/sub) | High | All Services | DevOps |
| 9 | Configure RabbitMQ for async job queues | Medium | All Services | DevOps |
| 10 | Create base Dockerfile templates for Node.js services | High | All Services | DevOps |

### Auth Service (Port 3001)

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | User registration endpoint with email uniqueness validation | High | Auth Service | Backend |
| 2 | bcrypt password hashing with per-user salt storage | High | Auth Service | Backend |
| 3 | JWT access token generation (15min expiry) | High | Auth Service | Backend |
| 4 | Refresh token generation, storage in sessions table (7-day expiry) | High | Auth Service | Backend |
| 5 | Refresh token rotation — invalidate old, issue new on each use | High | Auth Service | Backend |
| 6 | Email OTP verification flow (6-digit code, 10min expiry) | High | Auth Service | Backend |
| 7 | Password reset flow with secure signed token (1hr expiry) | High | Auth Service | Backend |
| 8 | Google OAuth 2.0 integration (passport.js) | High | Auth Service | Backend |
| 9 | GitHub OAuth integration (passport.js) | Medium | Auth Service | Backend |
| 10 | TOTP-based 2FA (authenticator app) — setup, verify, disable | High | Auth Service | Backend |
| 11 | Login attempt tracking with lockout after 5 failures (Redis counter) | High | Auth Service | Backend |
| 12 | Rate limiting per endpoint per IP (Redis sliding window) | High | Auth Service | Backend |
| 13 | Device registration in user_devices on login | Medium | Auth Service | Backend |
| 14 | Session management: list active sessions, revoke individual/all | Medium | Auth Service | Backend |
| 15 | Auth middleware (JWT validation) — shared package for all services | High | All Services | Backend |

### Frontend Setup

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Initialize Next.js 14 with TypeScript and App Router | High | Frontend | Frontend |
| 2 | Configure TailwindCSS with custom design system tokens (colors, fonts) | High | Frontend | Frontend |
| 3 | Setup Zustand store with persistence middleware | High | Frontend | Frontend |
| 4 | Implement Axios API client with interceptors (token refresh on 401) | High | Frontend | Frontend |
| 5 | Create protected route wrapper using Next.js middleware | High | Frontend | Frontend |
| 6 | Build login page with form validation (react-hook-form + zod) | High | Frontend | Frontend |
| 7 | Build registration page with real-time password strength meter | High | Frontend | Frontend |
| 8 | Build email verification page with resend option (60s cooldown) | High | Frontend | Frontend |
| 9 | Build password reset request and update pages | High | Frontend | Frontend |
| 10 | OAuth callback pages (Google, GitHub) with token exchange | High | Frontend | Frontend |
| 11 | 2FA setup wizard and verification page | Medium | Frontend | Frontend |
| 12 | Global loading skeleton components | Medium | Frontend | Frontend |
| 13 | Theme provider with light/dark/system modes (next-themes) | Medium | Frontend | Frontend |

## 2.2 User Management

### User Service (Port 3002)

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | GET /users/:id — public profile endpoint | High | User Service | Backend |
| 2 | PATCH /users/me — update profile (name, bio, preferences JSON) | High | User Service | Backend |
| 3 | POST /users/me/avatar — upload avatar via ImageKit, store URL | High | User Service | Backend |
| 4 | POST /users/:id/follow — follow user, create user_follows record | High | User Service | Backend |
| 5 | DELETE /users/:id/follow — unfollow user | High | User Service | Backend |
| 6 | GET /users/me/followers — paginated followers list | Medium | User Service | Backend |
| 7 | GET /users/me/following — paginated following list | Medium | User Service | Backend |
| 8 | POST /users/:id/block — block user, remove mutual follows | High | User Service | Backend |
| 9 | DELETE /users/:id/block — unblock user | High | User Service | Backend |
| 10 | GET /users/search?q= — search users by username/name (text index) | High | User Service | Backend |
| 11 | DELETE /users/me — account deletion with 30-day grace period | Medium | User Service | Backend |
| 12 | GET/PATCH /users/me/notification-settings | Medium | Notification Service | Backend |

## 2.3 File Manager

### File Service (Port 3003)

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | POST /files/upload — generate ImageKit signed URL, save metadata to DB | High | File Service | Backend |
| 2 | GET /files/:id/download — validate access, return signed download URL | High | File Service | Backend |
| 3 | DELETE /files/:id — soft delete (set deleted_at) | High | File Service | Backend |
| 4 | PATCH /files/:id — rename, update description, move to folder | High | File Service | Backend |
| 5 | POST /folders — create folder (nested hierarchy via parent_folder_id) | High | File Service | Backend |
| 6 | GET /folders/:id/contents — list files and subfolders (breadcrumb data) | High | File Service | Backend |
| 7 | POST /files/share — create file_shares record with share_token, expiry, permission | High | File Service | Backend |
| 8 | GET /files/shared/:token — public access via share token, increment access_count | High | File Service | Backend |
| 9 | POST /files/tags — create tag; POST /files/:id/tags/:tagId — map tag to file | Medium | File Service | Backend |
| 10 | GET /files/search?q=&type=&tag= — search files with filters (text + metadata index) | High | File Service | Backend |
| 11 | GET /files/starred — list starred files and folders | Medium | File Service | Backend |
| 12 | PATCH /files/:id/star — toggle starred | Medium | File Service | Backend |
| 13 | GET /users/me/storage — quota usage breakdown by type | Medium | File Service | Backend |
| 14 | POST /files/:id/version — save new version, increment version counter | Medium | File Service | Backend |
| 15 | GET /files/:id/versions — list version history for a file | Medium | File Service | Backend |
| 16 | File type validation middleware (allowed MIME types whitelist) | High | File Service | Backend |
| 17 | Batch operations endpoint: move/delete/copy multiple files | Medium | File Service | Backend |

### File Manager Frontend

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | File explorer layout with breadcrumb navigation | High | Frontend | Frontend |
| 2 | Grid and list view toggle with persistent preference | Medium | Frontend | Frontend |
| 3 | Drag-and-drop upload zone (react-dropzone) with progress bar | High | Frontend | Frontend |
| 4 | Upload queue manager (pause/resume/cancel individual uploads) | Medium | Frontend | Frontend |
| 5 | Right-click context menu (rename, move, share, star, delete) | High | Frontend | Frontend |
| 6 | File preview modal: images, PDF, video player, code syntax highlight | High | Frontend | Frontend |
| 7 | Share dialog: generate link, set expiry, set permission level | High | Frontend | Frontend |
| 8 | Batch selection toolbar (select all, move, delete, download zip) | Medium | Frontend | Frontend |
| 9 | Storage usage meter with donut chart breakdown by file type | Medium | Frontend | Frontend |
| 10 | Recent files section on dashboard widget | Medium | Frontend | Frontend |
| 11 | Tag management UI and tag filter sidebar | Medium | Frontend | Frontend |
| 12 | Search bar with real-time suggestions and filter pills | High | Frontend | Frontend |

PHASE 2 · Months 4–6 Communication Hub

## 2.4 Messaging System

### Messaging Service (Port 3004)

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Socket.io server setup with Redis adapter for horizontal scaling | High | Messaging Service | Backend |
| 2 | POST /conversations — create DM or group conversation | High | Messaging Service | Backend |
| 3 | GET /conversations — list user conversations sorted by last_message_at | High | Messaging Service | Backend |
| 4 | Socket event: send_message — save to DB, broadcast to participants | High | Messaging Service | Backend |
| 5 | Socket event: typing_start / typing_stop — broadcast with debounce (1s) | High | Messaging Service | Backend |
| 6 | Socket event: message_read — update last_read_message_id, emit read receipt | High | Messaging Service | Backend |
| 7 | Socket event: message_reaction — add/remove reaction, broadcast update | High | Messaging Service | Backend |
| 8 | PATCH /messages/:id — edit message content, set is_edited=true, log history in metadata | High | Messaging Service | Backend |
| 9 | DELETE /messages/:id — soft delete (is_deleted=true), clear content | High | Messaging Service | Backend |
| 10 | POST /messages/:id/pin — pin message to conversation, update pinned_message_id | Medium | Messaging Service | Backend |
| 11 | POST /messages/:id/forward — create new message with forwarded_from_id reference | Medium | Messaging Service | Backend |
| 12 | GET /conversations/:id/messages?search= — full-text search in message history | High | Messaging Service | Backend |
| 13 | PATCH /conversations/:id/mute — set muted_until timestamp for participant | Medium | Messaging Service | Backend |
| 14 | POST /conversations/:id/archive — set is_archived=true | Medium | Messaging Service | Backend |
| 15 | File attachment handling: link message to file via attachments table | High | Messaging Service | Backend |
| 16 | Offline message queue: store undelivered messages in Redis, flush on reconnect | High | Messaging Service | Backend |
| 17 | Group admin: add/remove members, change group name/avatar, promote admin | High | Messaging Service | Backend |
| 18 | Message delivery status tracking: sent → delivered → read state machine | High | Messaging Service | Backend |

### Chat Frontend

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Chat sidebar: conversation list with unread badge, last message preview, online dot | High | Frontend | Frontend |
| 2 | Message bubble component (sent/received, status icons, timestamp) | High | Frontend | Frontend |
| 3 | Real-time message rendering with optimistic updates | High | Frontend | Frontend |
| 4 | Typing indicator with animated dots and sender avatar | High | Frontend | Frontend |
| 5 | Emoji picker (emoji-mart) with recent tab and skin tone selector | High | Frontend | Frontend |
| 6 | Attachment picker: file, image, voice note (MediaRecorder API) | High | Frontend | Frontend |
| 7 | Voice note recorder with waveform visualization (Web Audio API) | Medium | Frontend | Frontend |
| 8 | Reply-to message preview bar with dismiss button | High | Frontend | Frontend |
| 9 | Message context menu: reply, react, edit, forward, pin, delete | High | Frontend | Frontend |
| 10 | Reaction picker flyout on message hover/long-press | Medium | Frontend | Frontend |
| 11 | Read receipts tooltip showing who read the message | Medium | Frontend | Frontend |
| 12 | Group info panel: members list, admin controls, mute/leave | High | Frontend | Frontend |
| 13 | Pinned message banner at top of conversation | Medium | Frontend | Frontend |
| 14 | Message search with highlighted results | Medium | Frontend | Frontend |
| 15 | Infinite scroll (virtualized list with react-window) | High | Frontend | Frontend |

## 2.5 Voice & Video Calls

### Call Service (Port 3005)

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Integrate MediaSoup (SFU) for group calls — better than mesh WebRTC for 3+ users | High | Call Service | Backend |
| 2 | Setup Coturn TURN/STUN server for NAT traversal | High | Call Service | DevOps |
| 3 | POST /calls/initiate — create call record, emit Socket.io invite to recipient | High | Call Service | Backend |
| 4 | Socket event: call_accepted / call_rejected — update status, connect WebRTC | High | Call Service | Backend |
| 5 | Socket event: call_ended — record duration, update calls table | High | Call Service | Backend |
| 6 | WebRTC signaling: exchange SDP offer/answer and ICE candidates via socket | High | Call Service | Backend |
| 7 | Group call: create MediaSoup router, manage producers/consumers per participant | High | Call Service | Backend |
| 8 | Screen sharing: create additional video producer with screen capture stream | High | Call Service | Backend |
| 9 | Call recording: mix streams server-side, upload to Cloudinary as video | Medium | Call Service | Backend |
| 10 | GET /calls/history — paginated call history with duration and participants | Medium | Call Service | Backend |
| 11 | Voicemail: record when call not answered, save to Cloudinary, notify via Notification Service | Medium | Call Service | Backend |

### Calls Frontend

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Incoming call notification overlay with accept/reject | High | Frontend | Frontend |
| 2 | 1:1 video call UI: full-screen remote video, PiP local video, controls bar | High | Frontend | Frontend |
| 3 | Group video call: tiled participant grid, speaker-detection auto-highlight | High | Frontend | Frontend |
| 4 | Controls bar: mute audio, disable video, screen share, end call, recording toggle | High | Frontend | Frontend |
| 5 | Picture-in-picture mode (Browser PiP API) when navigating away | Medium | Frontend | Frontend |
| 6 | Screen share annotation toolbar (draw over screen) | Low | Frontend | Frontend |
| 7 | Call quality indicator (signal strength icon) | Medium | Frontend | Frontend |
| 8 | Virtual background blur (MediaPipe Selfie Segmentation) | Low | Frontend | Frontend |

PHASE 3 · Months 7–9 Productivity Suite

## 2.6 Tasks & Calendar

### Productivity Service — Tasks (Port 3006)

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | POST /tasks — create task with title, description, due_date, priority, category_id | High | Productivity Service | Backend |
| 2 | GET /tasks — list tasks with filters (status, priority, due_date range, category) | High | Productivity Service | Backend |
| 3 | PATCH /tasks/:id — update task fields, set completed_at when status=done | High | Productivity Service | Backend |
| 4 | POST /tasks/:id/subtasks — create sub-task with parent_task_id reference | High | Productivity Service | Backend |
| 5 | GET /tasks/:id/subtasks — fetch subtask tree recursively | High | Productivity Service | Backend |
| 6 | POST /tasks/:id/dependencies — add task dependency (blocks/blocked-by) | Medium | Productivity Service | Backend |
| 7 | Recurring task engine: cron job to generate next occurrence based on recurrence_pattern JSON | High | Productivity Service | Backend |
| 8 | POST /tasks/:id/assignees — assign task to other users, publish notification event | Medium | Productivity Service | Backend |
| 9 | CRUD /task-categories — create/list/update/delete categories with color and icon | High | Productivity Service | Backend |
| 10 | Reminder scheduler: cron reads tasks with due_date within reminder window, publishes to Notification Service | High | Productivity Service | Backend |
| 11 | GET /tasks/stats — completion rate, overdue count, by-category breakdown | Medium | Productivity Service | Backend |

### Productivity Service — Calendar

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | POST /events — create calendar event with start_time, end_time, recurrence_pattern | High | Productivity Service | Backend |
| 2 | GET /events?from=&to= — list events in date range | High | Productivity Service | Backend |
| 3 | PATCH /events/:id — update event, handle recurrence edit (this/all/future) | High | Productivity Service | Backend |
| 4 | POST /events/:id/participants — invite users, create event_participants with status=pending | High | Productivity Service | Backend |
| 5 | PATCH /events/:id/participants/me — accept/decline/tentative RSVP | High | Productivity Service | Backend |
| 6 | GET /events/availability?users=&from=&to= — check free/busy for scheduling | Medium | Productivity Service | Backend |
| 7 | iCal import/export (ics-parser, ical-generator npm packages) | Medium | Productivity Service | Backend |

### Tasks & Calendar Frontend

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Calendar view component (month/week/day/agenda) with react-big-calendar or FullCalendar | High | Frontend | Frontend |
| 2 | Task list with drag-drop reordering (dnd-kit) | High | Frontend | Frontend |
| 3 | Create task modal: recurrence picker, priority selector, category, due date, assignees | High | Frontend | Frontend |
| 4 | Drag tasks from list onto calendar to schedule them | High | Frontend | Frontend |
| 5 | Subtask tree view with collapsible nesting | High | Frontend | Frontend |
| 6 | Kanban board view (To Do / In Progress / Done columns) | High | Frontend | Frontend |
| 7 | Color-coded category legend and filter toolbar | Medium | Frontend | Frontend |
| 8 | Reminder popup (toast notification) with snooze 5/15/30 min | High | Frontend | Frontend |
| 9 | Productivity analytics: completion rate chart, streak tracker, overdue items | Medium | Frontend | Frontend |
| 10 | Task dependency graph visualization (d3.js force graph) | Low | Frontend | Frontend |

## 2.7 Notes & Docs

### Productivity Service — Notes

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | POST /notes — create note with TipTap JSON content, notebook_id | High | Productivity Service | Backend |
| 2 | GET /notes — list notes with filters (notebook, pinned, archived, color) | High | Productivity Service | Backend |
| 3 | PATCH /notes/:id — auto-save content with debounce (2s), increment word_count | High | Productivity Service | Backend |
| 4 | POST /notes/:id/versions — create version snapshot (diffs stored in content_json delta format) | High | Productivity Service | Backend |
| 5 | GET /notes/:id/versions — list version history, diff viewer endpoint | Medium | Productivity Service | Backend |
| 6 | POST /notes/:id/collaborators — share note with user, set permission | High | Productivity Service | Backend |
| 7 | WebSocket collaborative editing: operational transform or CRDT (Yjs) integration | High | Productivity Service | Backend |
| 8 | GET /notes/search?q= — full-text search across note titles and content | High | Productivity Service | Backend |
| 9 | POST /notes/export — convert to PDF (puppeteer) or DOCX (docx npm) | Medium | Productivity Service | Backend |
| 10 | CRUD /notebooks — nested notebooks (parent_notebook_id) | High | Productivity Service | Backend |
| 11 | CRUD /note-templates — create, list (public + own), use template to create note | Medium | Productivity Service | Backend |

### Notes Frontend

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | TipTap rich text editor with custom toolbar (headings, bold/italic, lists, code, table, image) | High | Frontend | Frontend |
| 2 | Code block with syntax highlighting (lowlight extension for TipTap) | High | Frontend | Frontend |
| 3 | Markdown shortcuts (e.g. # for heading, ** for bold) via TipTap input rules | Medium | Frontend | Frontend |
| 4 | Notebook sidebar with folder tree and drag-drop reorganization | High | Frontend | Frontend |
| 5 | Quick note floating action button (opens lightweight modal, saves to Inbox notebook) | High | Frontend | Frontend |
| 6 | Collaborative presence cursors (Yjs + TipTap) | High | Frontend | Frontend |
| 7 | Comments and annotations sidebar on note text selections | Medium | Frontend | Frontend |
| 8 | Auto-generated table of contents for long notes (headings list) | Medium | Frontend | Frontend |
| 9 | Templates gallery modal with preview and category filter | Medium | Frontend | Frontend |
| 10 | Version history side panel with diff view (added/removed text highlighted) | Medium | Frontend | Frontend |

## 2.8 Time Tracker

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | POST /time-entries/start — start timer (save start_time) | High | Productivity Service | Backend |
| 2 | POST /time-entries/stop — stop timer (save end_time, compute duration) | High | Productivity Service | Backend |
| 3 | POST /time-entries — manual time entry for past work | High | Productivity Service | Backend |
| 4 | GET /time-entries?from=&to= — list entries with daily/weekly/monthly grouping | High | Productivity Service | Backend |
| 5 | POST /pomodoro/start — create pomodoro_sessions record | High | Productivity Service | Backend |
| 6 | PATCH /pomodoro/:id/complete — mark completed, publish achievement event | High | Productivity Service | Backend |
| 7 | CRUD /focus-goals — set target hours per day/week | Medium | Productivity Service | Backend |
| 8 | GET /time-entries/reports — CSV/PDF timesheet export | Medium | Productivity Service | Backend |
| 9 | Pomodoro timer UI with 25/5/15 cycle, sound alerts | High | Frontend | Frontend |
| 10 | Time tracker widget in sidebar (one-click start/stop against current task) | High | Frontend | Frontend |
| 11 | Weekly time breakdown chart (stacked bar by task/project) | Medium | Frontend | Frontend |

PHASE 4 · Months 10–12 Content & Entertainment

## 2.9 Media Feed

### Feed Service (Port 3007)

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | POST /posts — create post (text/image/video), handle post_media records | High | Feed Service | Backend |
| 2 | GET /posts/feed — personalized feed: followed users + algorithmic mix, paginated with cursor | High | Feed Service | Backend |
| 3 | GET /posts/explore — trending posts by engagement score, hashtag filtering | High | Feed Service | Backend |
| 4 | POST /posts/:id/like — toggle like, increment/decrement likes_count (Redis counter) | High | Feed Service | Backend |
| 5 | POST /posts/:id/comments — create comment (threaded via parent_comment_id) | High | Feed Service | Backend |
| 6 | GET /posts/:id/comments — paginated comments with nested replies | High | Feed Service | Backend |
| 7 | POST /stories — create story with 24h expiry (set expires_at = now + 24h) | High | Feed Service | Backend |
| 8 | GET /stories/feed — stories from followed users, sorted by created_at | High | Feed Service | Backend |
| 9 | POST /stories/:id/view — record story_views, increment views_count | High | Feed Service | Backend |
| 10 | Cron job: delete expired stories (where expires_at < now) and associated files | High | Feed Service | Backend |
| 11 | POST /hashtags/extract — extract hashtags from post content, upsert hashtags table | High | Feed Service | Backend |
| 12 | GET /hashtags/trending — top hashtags by posts_count in last 24/48h | Medium | Feed Service | Backend |
| 13 | POST /posts/:id/report — create report record with category and reason | High | Feed Service | Backend |
| 14 | PATCH /posts/:id — edit post content, set is_edited=true | Medium | Feed Service | Backend |
| 15 | Feed caching strategy: pre-generate feeds for active users in Redis, invalidate on new post | High | Feed Service | Backend |

### Feed Frontend

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Infinite scroll feed with react-query and cursor-based pagination | High | Frontend | Frontend |
| 2 | Post card component: media carousel, caption, like/comment/share bar | High | Frontend | Frontend |
| 3 | Post creation modal: media picker with cropper (react-image-crop), caption, location | High | Frontend | Frontend |
| 4 | Double-tap to like with heart animation (react-spring) | Medium | Frontend | Frontend |
| 5 | Story bar at top of feed with unviewed indicator ring | High | Frontend | Frontend |
| 6 | Story viewer: full-screen with progress bars, tap left/right, swipe to next user | High | Frontend | Frontend |
| 7 | Explore page: masonry grid (react-masonry-css) with category tabs | High | Frontend | Frontend |
| 8 | User profile grid view (posts, likes, saved tabs) | High | Frontend | Frontend |
| 9 | Hashtag page with post grid | Medium | Frontend | Frontend |
| 10 | Content report dialog with category selection | High | Frontend | Frontend |

## 2.10 YouTube Integration

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | YouTube Data API v3 OAuth 2.0 setup, token refresh handling | High | Feed Service | Backend |
| 2 | GET /youtube/search?q=&type=&duration= — search videos and channels | High | Feed Service | Backend |
| 3 | GET /youtube/categories — browse by category using YouTube API regionalized categories | Medium | Feed Service | Backend |
| 4 | POST /youtube/playlists — save YouTube playlist to user account (sync video_count) | High | Feed Service | Backend |
| 5 | POST /youtube/videos/:videoId/progress — save watch progress percentage | High | Feed Service | Backend |
| 6 | POST /youtube/subscriptions/:channelId — subscribe/unsubscribe from channel | High | Feed Service | Backend |
| 7 | POST /youtube/videos/:videoId/offline — queue download job via RabbitMQ, save to offline_path | Medium | Feed Service | Backend |
| 8 | Background audio service worker — keep audio playing when screen off/app background | High | Frontend | Frontend |
| 9 | YouTube player component with quality selector, captions toggle, playback speed | High | Frontend | Frontend |
| 10 | Watch history list with resume progress bar | High | Frontend | Frontend |
| 11 | Picture-in-picture video player (Browser PiP API) | Medium | Frontend | Frontend |
| 12 | Offline videos manager with download progress and storage size | Medium | Frontend | Frontend |

PHASE 5 · Months 13–15 Smart Shopping & AI Integration

## 2.11 Price Comparison & Shopping

### Shopping Service (Port 3008)

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Product search endpoint: match by name, UPC, brand, category | High | Shopping Service | Backend |
| 2 | Price scraping job (Puppeteer + Cheerio): queue via RabbitMQ, scrape major retailers | High | Shopping Service | Backend |
| 3 | Upsert product_prices record on each scrape, insert price_history row for audit trail | High | Shopping Service | Backend |
| 4 | Cron: re-scrape active watchlisted products every 6 hours | High | Shopping Service | Backend |
| 5 | GET /products/:id/prices — compare prices across retailers with in_stock status | High | Shopping Service | Backend |
| 6 | GET /products/:id/price-history — historical price chart data (by retailer) | High | Shopping Service | Backend |
| 7 | CRUD /wishlists and nested /wishlist-items | High | Shopping Service | Backend |
| 8 | POST /price-alerts — create alert; cron checks alerts, publishes Notification event when triggered | High | Shopping Service | Backend |
| 9 | GET /deals — products with largest price drop in last 24h | Medium | Shopping Service | Backend |
| 10 | Product review aggregation from retailer pages (sentiment analysis via AI Service) | Medium | Shopping Service | Backend |
| 11 | Affiliate link generation with UTM parameters per retailer | Medium | Shopping Service | Backend |
| 12 | Similar products algorithm: match by category + brand + price range | Medium | Shopping Service | Backend |

### Shopping Frontend

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Product search page with filters (price range slider, brand chips, category tree, rating) | High | Frontend | Frontend |
| 2 | Product detail page: image gallery, price comparison table, in-stock badges | High | Frontend | Frontend |
| 3 | Price history interactive chart (Recharts LineChart, per-retailer toggle) | High | Frontend | Frontend |
| 4 | Price alert creation: target price input, active alerts list | High | Frontend | Frontend |
| 5 | Wishlist management: multiple lists, move items between lists, priority flag | High | Frontend | Frontend |
| 6 | Deal of the day card with countdown timer | Medium | Frontend | Frontend |
| 7 | Browser extension scaffold (Manifest V3) for save-to-wishlist from any product page | Low | Frontend | Frontend |

## 2.12 AI Assistant

### AI Service (Port 3009)

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | OpenAI GPT-4o integration with streaming responses (Server-Sent Events) | High | AI Service | Backend |
| 2 | POST /ai/conversations — create new AI conversation | High | AI Service | Backend |
| 3 | POST /ai/conversations/:id/messages — send message, stream GPT response | High | AI Service | Backend |
| 4 | Context memory: on each message, inject last 20 messages + relevant ai_memory entries | High | AI Service | Backend |
| 5 | POST /ai/memory — save key-value memory item (e.g. user preferences, facts) | High | AI Service | Backend |
| 6 | POST /ai/notes/:id/summarize — summarize note content with configurable length | High | AI Service | Backend |
| 7 | POST /ai/notes/:id/expand — expand note with additional content | High | AI Service | Backend |
| 8 | POST /ai/notes/:id/rewrite — rewrite in chosen tone (formal, casual, concise) | High | AI Service | Backend |
| 9 | POST /ai/tasks/schedule — given task list and calendar, suggest optimal schedule | High | AI Service | Backend |
| 10 | POST /ai/messages/suggest-replies — generate 3 quick reply options for a message | Medium | AI Service | Backend |
| 11 | POST /ai/messages/translate — translate message to specified language | Medium | AI Service | Backend |
| 12 | POST /ai/documents/analyze — upload document, extract summary and key points | High | AI Service | Backend |
| 13 | POST /ai/meetings/summarize — transcribe and summarize meeting notes | Medium | AI Service | Backend |
| 14 | Multi-language support: detect language, respond in same language (10+ languages) | Medium | AI Service | Backend |
| 15 | POST /ai/feed/moderate — classify post content (safe/spam/inappropriate) | High | AI Service | Backend |

### AI Assistant Frontend

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | AI chat panel (side-drawer or dedicated page) with streaming message rendering | High | Frontend | Frontend |
| 2 | Voice input using Web Speech API with live transcription | Medium | Frontend | Frontend |
| 3 | Quick AI actions context menu in Notes: summarize, expand, rewrite, translate | High | Frontend | Frontend |
| 4 | Smart scheduling suggestion card in Tasks view | High | Frontend | Frontend |
| 5 | Quick reply suggestion chips in Chat (tap to send) | Medium | Frontend | Frontend |
| 6 | File analysis: drag PDF/document to AI chat, get instant summary | High | Frontend | Frontend |
| 7 | AI conversation history list with search | Medium | Frontend | Frontend |

PHASE 6 · Months 16–18 Developer Tools (Optional)

## 2.13 Code Playground

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Code execution sandbox using isolated Docker containers per language (JS, Python, Java, C++, Go) | High | New: Code Service | Backend |
| 2 | POST /code/execute — submit code, spin container, capture stdout/stderr, timeout 10s | High | Code Service | Backend |
| 3 | Resource limits per execution: 256MB RAM, 10s CPU time, no network access | High | Code Service | DevOps |
| 4 | CRUD /code-snippets — save, tag, make public/private, search by language/tag | High | Code Service | Backend |
| 5 | CRUD /challenges — create challenge with test_cases JSON, hints, difficulty | High | Code Service | Backend |
| 6 | POST /challenges/:id/submit — run code against all test cases, save submission record | High | Code Service | Backend |
| 7 | Leaderboard: rank by challenges solved, execution speed percentile | Medium | Code Service | Backend |
| 8 | Daily challenge cron: select one problem per day, notify subscribers | Medium | Code Service | Backend |
| 9 | WebSocket collaborative editing in code editor (Yjs) | High | Code Service | Backend |
| 10 | Monaco editor integration with IntelliSense, 15+ language syntax highlighting | High | Frontend | Frontend |
| 11 | Test case runner panel: show pass/fail per test case with expected vs actual diff | High | Frontend | Frontend |
| 12 | Problem library with search, difficulty filter, category tags, solve rate stats | High | Frontend | Frontend |

PHASE 7 · Months 19–24 Mobile, Desktop & Launch

## 2.14 Flutter Mobile App

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Flutter project setup: Riverpod state management, Dio HTTP client, Hive local storage | High | Mobile | Mobile |
| 2 | FCM (Android) + APNS (iOS) push notification setup in Notification Service | High | Mobile + Notification Service | Mobile |
| 3 | Biometric authentication: Face ID / Touch ID via local_auth package | High | Mobile | Mobile |
| 4 | Deep linking configuration for notification tap-to-navigate | High | Mobile | Mobile |
| 5 | Auth screens ported from web design, with biometric shortcut | High | Mobile | Mobile |
| 6 | Offline sync queue: Hive stores failed mutations, retries on reconnect | High | Mobile | Mobile |
| 7 | Chat with real-time Socket.io and push fallback | High | Mobile | Mobile |
| 8 | Native camera integration for post/story creation with filters | High | Mobile | Mobile |
| 9 | Flutter video player (video_player + chewie) for YouTube integration | High | Mobile | Mobile |
| 10 | Background audio service (audio_service package) for YouTube audio mode | High | Mobile | Mobile |
| 11 | Home screen widgets (iOS WidgetKit / Android AppWidgetProvider) for tasks + calendar | Medium | Mobile | Mobile |
| 12 | Share extension: receive image/link from other apps, save to files or create post | Medium | Mobile | Mobile |
| 13 | iOS App Store compliance review and submission | High | Mobile | Mobile |
| 14 | Google Play Store submission and review | High | Mobile | Mobile |

## 2.15 Tauri Desktop App

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Tauri + Next.js integration: embed Next.js frontend in Tauri WebView | High | Desktop | Desktop |
| 2 | Rust backend for native file system access (open folder picker, watch for changes) | High | Desktop | Desktop |
| 3 | Native OS notifications with action buttons (approve/dismiss tasks) | High | Desktop | Desktop |
| 4 | System tray icon with quick-action menu (new task, start timer, new note) | High | Desktop | Desktop |
| 5 | Global keyboard shortcuts (Cmd/Ctrl+Shift+N for new note, etc.) | Medium | Desktop | Desktop |
| 6 | Auto-updater with delta binary patches (tauri-plugin-updater) | High | Desktop | Desktop |
| 7 | Local SQLite database (via sqlx in Rust) for offline-first access | High | Desktop | Desktop |
| 8 | Menu bar integration on macOS (show mini widget with upcoming tasks) | Medium | Desktop | Desktop |
| 9 | Window management: multi-window support, always-on-top mode for timer | Medium | Desktop | Desktop |

## 2.16 Dashboard & Cross-Cutting Features

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Smart Dashboard: configurable widget grid (react-grid-layout with drag/resize) | High | Frontend | Frontend |
| 2 | Widget system: register, render, refresh interval per widget type | High | Frontend | Frontend |
| 3 | Today agenda widget: next 3 calendar events + 3 due tasks | High | Frontend | Frontend |
| 4 | Quick note widget with auto-save (saves to Inbox notebook) | Medium | Frontend | Frontend |
| 5 | Weather widget using browser Geolocation + Open-Meteo (free API) | Low | Frontend | Frontend |
| 6 | Global search (Cmd+K): unified search across files, notes, tasks, messages (federated query via API Gateway) | High | All Services | Backend |
| 7 | Notification center: in-app notifications feed with mark-all-read | High | Frontend | Frontend |
| 8 | User activity analytics: log feature_usage events on key actions | Medium | Notification Service | Backend |
| 9 | Onboarding wizard: 5-step setup (profile, import contacts, create first task, tour features) | High | Frontend | Frontend |

# 3. Database Schema Summary

Each microservice owns its own MongoDB database, enforcing service isolation. The table below maps database collections to their owning service.

| Microservice | Database | Key Collections |
| --- | --- | --- |
| Auth Service | unified_auth | users, sessions, user_devices |
| User Service | unified_users | users (profile), user_follows, user_blocks, notification_settings |
| File Service | unified_files | files, folders, file_shares, file_tags, file_tag_mappings |
| Messaging Service | unified_messaging | conversations, conversation_participants, messages, message_reactions, attachments |
| Call Service | unified_calls | calls, call_participants |
| Productivity Service | unified_productivity | tasks, task_categories, calendar_events, notes, notebooks, note_versions, time_entries, pomodoro_sessions |
| Feed Service | unified_feed | posts, post_media, comments, stories, hashtags, youtube_playlists, youtube_videos |
| Shopping Service | unified_shopping | products, product_prices, price_history, user_wishlists, wishlist_items, price_alerts |
| AI Service | unified_ai | ai_conversations, ai_messages, ai_memory, ai_suggestions |
| Notification Service | unified_notifications | notifications, notification_settings, user_activities, feature_usage |

# 4. Testing Strategy

## 4.1 Unit & Integration Tests

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Jest unit tests for all service business logic (target 80% coverage) | High | All Services | QA |
| 2 | Supertest integration tests for all REST endpoints | High | All Services | QA |
| 3 | MongoDB in-memory server (mongodb-memory-server) for isolated DB tests | High | All Services | QA |
| 4 | Socket.io testing with socket.io-client in test suite | High | Messaging Service | QA |
| 5 | React Testing Library for all reusable UI components | High | Frontend | QA |
| 6 | Mock Service Worker (MSW) for API mocking in frontend tests | Medium | Frontend | QA |
| 7 | Flutter widget testing for all custom Flutter components | High | Mobile | QA |
| 8 | Rust cargo test for Tauri backend functions | Medium | Desktop | QA |

## 4.2 End-to-End & Performance

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Cypress E2E for critical user flows: signup → email verify → login → create task | High | Frontend | QA |
| 2 | Cypress E2E: send message, upload file, create event | High | Frontend | QA |
| 3 | Cross-browser testing (Chrome, Firefox, Safari) via BrowserStack | Medium | Frontend | QA |
| 4 | k6 load tests: 1000 concurrent users on auth, messaging, feed endpoints | High | All Services | QA |
| 5 | MongoDB Atlas query profiler review and index optimization | High | All Services | QA |
| 6 | Next.js Bundle Analyzer — keep initial JS bundle < 200KB gzipped | Medium | Frontend | QA |
| 7 | Lighthouse CI on every PR: Performance ≥ 90, Accessibility ≥ 95 | Medium | Frontend | QA |

## 4.3 Security

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | OWASP Top 10 penetration testing before launch | High | All Services | Security |
| 2 | Input sanitization middleware (express-validator, mongo-sanitize) | High | All Services | Security |
| 3 | Helmet.js security headers on all Express services | High | All Services | Security |
| 4 | Dependabot for automated dependency vulnerability scanning | High | All Services | Security |
| 5 | JWT secret rotation procedure documented and practiced | High | Auth Service | Security |
| 6 | Rate limiting validation under load (Redis counter accuracy) | High | Auth Service | Security |
| 7 | File upload security: MIME type validation, malware scan (ClamAV) | High | File Service | Security |
| 8 | GDPR compliance audit: data export, deletion, consent logging | High | All Services | Legal |

# 5. DevOps & Infrastructure

## 5.1 CI/CD Pipeline

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | GitHub Actions workflow per service: lint → test → build Docker → push to registry | High | All Services | DevOps |
| 2 | Kubernetes manifests: Deployment, Service, HPA per microservice | High | All Services | DevOps |
| 3 | Helm charts for environment-specific configuration (dev/staging/prod) | High | All Services | DevOps |
| 4 | Blue/green deployment strategy for zero-downtime releases | High | All Services | DevOps |
| 5 | Automated database migration runner on deploy (migrate-mongo) | High | All Services | DevOps |
| 6 | Staging environment with production parity (same infra, sanitized data) | High | All Services | DevOps |
| 7 | Feature flag system (Unleash) for gradual rollouts | Medium | All Services | DevOps |

## 5.2 Monitoring & Observability

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Prometheus metrics endpoint on each service (/metrics), scrape every 15s | High | All Services | DevOps |
| 2 | Grafana dashboards: request rate, error rate, latency P50/P95/P99 per service | High | All Services | DevOps |
| 3 | ELK Stack (Elasticsearch + Logstash + Kibana) for centralized log aggregation | High | All Services | DevOps |
| 4 | Jaeger distributed tracing: trace requests across microservices with OpenTelemetry | Medium | All Services | DevOps |
| 5 | Sentry error tracking with source maps for frontend and backend | High | All Services | DevOps |
| 6 | Uptime monitoring with PagerDuty alerts for P99 latency > 500ms or error rate > 1% | High | All Services | DevOps |
| 7 | MongoDB Atlas monitoring with slow query alerts (> 100ms) | High | All Services | DevOps |

# 6. Launch Strategy

## 6.1 Pre-Launch (Month 22–23)

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Recruit 1,000 beta testers via waitlist with referral incentive (extra storage) | High | Marketing | Growth |
| 2 | Bug bounty program on HackerOne ($50–$500 per severity level) | High | Security | Security |
| 3 | Third-party security audit by certified firm | High | Security | Security |
| 4 | Legal compliance: GDPR DPA, Privacy Policy, Terms of Service reviewed by counsel | High | Legal | Legal |
| 5 | Performance baseline: all API endpoints < 200ms P95 at 500 concurrent users | High | All Services | QA |
| 6 | Onboarding flow A/B test (2 variants) with conversion tracking | Medium | Frontend | Growth |
| 7 | App Store and Play Store assets: screenshots, preview video, descriptions | High | Mobile | Marketing |

## 6.2 Launch & Post-Launch (Month 24+)

| # | Task Description | Priority | Microservice | Area |
| --- | --- | --- | --- | --- |
| 1 | Product Hunt launch: prepare assets 2 weeks ahead, launch on Tuesday 12:01 AM PT | High | Marketing | Growth |
| 2 | Early adopter program: lifetime discount for first 500 users | High | Marketing | Growth |
| 3 | Referral system: +1GB storage per referred user who activates | High | User Service | Growth |
| 4 | In-app NPS survey after 7-day retention (Hotjar or custom) | Medium | Frontend | Growth |
| 5 | Mixpanel analytics: funnel tracking from signup to each feature activation | High | All Services | Growth |
| 6 | Community Discord server with #feedback, #bugs, #feature-requests channels | Medium | Marketing | Community |
| 7 | Bi-weekly product updates with changelog (public roadmap on Notion or Linear) | Medium | Marketing | Community |

# 7. Success Metrics

| Category | Metric | Target |
| --- | --- | --- |
| Performance | API response time (P95) | < 200ms |
| Performance | Uptime SLA | 99.9% (max 8.7h downtime/year) |
| Performance | Error rate across all endpoints | < 1% |
| Performance | Mobile app crash rate | < 0.5% |
| Performance | Page load (Core Web Vitals LCP) | < 2.5s |
| Performance | WebSocket connection success rate | > 99% |
| Growth | Daily active users (6 months post-launch) | 10,000 DAU |
| Growth | Day-1 retention | ≥ 40% |
| Growth | Day-30 retention | ≥ 20% |
| Growth | Viral coefficient (invites per user) | ≥ 0.5 |
| Engagement | User satisfaction score (CSAT) | ≥ 4.5 / 5 |
| Engagement | Messages sent per active user per day | ≥ 10 |
| Engagement | Tasks created per active user per week | ≥ 5 |
| Engagement | Time spent in app per session | ≥ 8 minutes |

# 8. Timeline Summary

| Phase | Timeline | Focus Areas |
| --- | --- | --- |
| Phase 1 | M 1–3 | Foundation: Auth Service, User Service, File Service, Frontend setup, Dashboard layout |
| Phase 2 | M 4–6 | Communication: Messaging Service (real-time chat), Call Service (WebRTC voice/video) |
| Phase 3 | M 7–9 | Productivity: Tasks, Calendar, Notes (TipTap + Yjs collab), Time Tracker, Pomodoro |
| Phase 4 | M 10–12 | Content: Media Feed, Stories, Hashtags, YouTube Integration with offline support |
| Phase 5 | M 13–15 | AI & Shopping: Price scraping, wishlists, AI Assistant (GPT-4o), cross-app AI features |
| Phase 6 | M 16–18 | Developer Tools: Code Playground, multi-language execution sandbox (optional) |
| Phase 7 | M 19–24 | Mobile (Flutter), Desktop (Tauri), Beta testing, Security audit, Launch |

— END OF DOCUMENT —

Project Unified · Complete Development Plan · v1.0